Custom-Branded Eco Bottle Proposal

Prepared for: [Client Name], [Company]

Prepared by: Pure Drop  |  Date: October 2026  |  Valid for 30 days

# 1. Our pitch

Pure Drop makes reusable stainless steel water bottles with a soft silicone base and a carry loop, designed to replace single-use plastic bottles. For [Company], we propose a custom-branded bottle your team, clients or event guests will use every day, carrying your logo and your sustainability message.

Why Pure Drop

- A clean, modern design that people choose to keep, not leave in a drawer.

- Your logo printed on the silicone base, with optional gift-box packaging.

- Three sizes (350, 500 and 750 ml) so each group gets the right fit.

- A complete launch kit: mockups, social content and a landing page if you need them.

# 2. Brand and product mockups

The visuals below show the Pure Drop range, the launch social posts and the website. Your logo and colors will replace the Pure Drop mark on the base for custom orders.

Figure 1: Launch campaign mockup (website and four social posts).

# 3. Scope of work

| Item | What is included |
| --- | --- |
| Custom bottle design | Logo placement on the base, color matching, digital mockup for approval |
| Sample | 1 physical sample per size for approval before production |
| Production | Stainless steel bottles with silicone base, secure cap and carry loop |
| Packaging | Recyclable card box, with optional gift-box upgrade |
| Launch content (optional) | 4 social posts, captions, infographic and a one-page website |

# 4. Schedule

The timeline below starts when the proposal and deposit are approved.

| Week | Milestone |
| --- | --- |
| Week 1 | Kick-off, finalize sizes, quantities and logo files |
| Week 2 | Design mockups sent for approval |
| Week 3 | Physical samples produced and shipped for approval |
| Weeks 4-5 | Approved bottles go into production and quality check |
| Week 6 | Packing, shipping and delivery |
| Week 6 (optional) | Launch content and landing page delivered |

Shipping times depend on destination and courier. Samples and production dates assume timely approvals.

# 5. Costing

All prices are indicative estimates in USD, excluding shipping and taxes, and will be confirmed with final manufacturer quotes.

## Custom-branded bottles (logo on base, standard box)

| Quantity | Price per bottle | Subtotal |
| --- | --- | --- |
| 100 units | $12.50 | $1,250 |
| 300 units | $10.90 | $3,270 |
| 500 units | $9.80 | $4,900 |

## One-time and optional costs

| Item | Cost |
| --- | --- |
| Design mockups and logo setup | $150 |
| Physical samples (3 sizes) | $120 |
| Gift-box packaging upgrade | $1.50 per unit |
| Launch content package (4 posts, captions, infographic) | $350 |
| One-page website, hosted on GitHub Pages | $400 |
| Estimated total for 300 bottles + mockups + samples | $3,540 |

## Payment terms

- 50% deposit to start, 50% before shipping.

- Prices are valid for 30 days from the date of this proposal.

- Changes to quantity or design after sample approval may affect price and schedule.

# 6. Next steps

- Reply to confirm the quantity and sizes you would like.

- Send your logo files (SVG or PNG) and brand colors.

- Approve the proposal and pay the deposit, and we will begin the mockups straight away.

Contact: hello@puredrop.example  |  @puredropbottle